Pongle V2 Scope Draft

A realistic next step from the V1 scoring prototype toward player profiles, table locations, match records, and early ratings.

Prepared for: Cody Butler / Pongle

Recommended stack: Swift iPhone/iPad + Apple Watch app with Supabase for accounts, data, and sync

Working principle: Build only what helps a user find a table, play a match, record the result, and use that history to find better future games.

1. Recommended V2 Direction

V2 should not try to become a full social network, club platform, tournament system, and payment product all at once. The best next version is a focused online layer on top of the scoring experience that already works.

The V1 prototype proved that the core scoring loop is interesting: Flic button input, Apple Watch input, iPhone/iPad scoreboard, match flow, and real-game testing. V2 should now answer the next practical question: after a game is played, can Pongle remember who played, where they played, what happened, and use that history to help players find better games later?

2. Proposed V2 Feature Scope

| Rank | Feature | What it should include | Difficulty / complexity |
| --- | --- | --- | --- |
| 1 | Player profiles | One profile per player with name, phone/email, optional photo, and basic history. Keep this simple at first. | Med - auth/data |
| 2 | Table locations | Users can add known tables, including venue name, address/map point, access notes, and whether the table is public, semi-public, or private. | Med - maps/data |
| 3 | Match and game records | Save completed matches from the scoring flow: players, table, date/time, game scores, match format, and winner. | Med - data sync |
| 4 | Invite/claim player flow | If an opponent is not on Pongle yet, create an unclaimed profile and invite them to claim it later. This avoids blocking real play. | High - consent/SMS |
| 5 | Result confirmation | Both players can confirm a match result. Pending/disputed results should be visible instead of silently trusted. | High - trust logic |
| 6 | Basic Pongle rating | Start with a simple provisional rating based on confirmed match results. Label it clearly as early/experimental. | High - rating model |
| 7 | Shareable match cards | After a match, create a clean image/card with players, table, date, and score. Use the iOS share sheet first. | Med - UI/export |
| 8 | Club or venue labels | Allow tables and matches to be grouped under a club or venue like SDSU Ping-Pong Club. Keep admin tools light. | High - roles/admin |
| 9 | V1 gameplay polish | Carry forward useful scoring improvements: 3/11/21 points, Best of 1/3/5/7, iPad readability, Flic/Watch reliability, and announcement options. | Low-Med - polish |

3. Suggested Build Phases

Phase 1: accounts/profiles, table locations, and saving match history. This proves the basic data loop and gives real testers something useful immediately.

Phase 2: opponent invites, result confirmation, basic rating, and shareable match cards. This adds trust, growth, and the first version of the rating idea.

Phase 3: club management, tournament brackets, paid credits/subscriptions, TV display mode, AirPods input, and multi-sport support. These are good ideas, but they should wait until the core V2 loop is proven.

4. Simple Data Model

| Model | Plain meaning | Key details |
| --- | --- | --- |
| Profiles | One person/player | Name, phone/email, photo, claimed/unclaimed status |
| Tables | Places to play | Venue, address/map point, access notes, table count, visibility |
| Matches | One match session | Players, table, date/time, winner, match format, confirmation status |
| Games | Games inside a match | Game number, scores, first server, side order |
| Confirmations | Trust layer | Who confirmed, when, pending/disputed/confirmed |
| Clubs/venues | Optional grouping | Useful for SDSU or local venue groups, but not the center of V2 |

5. Success Criteria

V2 is successful if a user can create a profile, add or select a real table, play a match using the existing scoring flow, save the result, see match history, and optionally share a match card. That gives Pongle enough structure for real-world testing without overbuilding the whole long-term platform too early.